Change Management Process

*All stages of this process need to be completed

| IMS Clauses | 8.1 8.2 8.2.2 | 8.2 8.3 | 8.3 8,4 8.5.3 | 8.2 8.3 8.4 | 8.3 8.4 8.5.1 | 8.3 8.4 8.5.6 | 8.3 8.4 | 8.2.1 8.3 8.7 | 8.4 8.5.5 | 8.6 | 8.5.2 8.5.4 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Annex A Controls | 14.1.1 14.2.1 14.2.5 | 14.2.5 | 14.2.5 14.2.7 | 14.2.5 14.2.6 | 14.2.8 | 12.1.2 14.2.2 14.2.4 | 14,2.3 | 14.2.3 | 14.2.3 | 14.2.9 | 14.3 |
| Project Type | Stage 1 | Stage 2 | Stage 3 | Stage 4 | Stage 5 | Stage 6 | Stage 7 | Stage 8 | Stage 9 | Stage 10 | Stage 11 |
|  | Project | Objectives | Resource Needs Roles & Responsibilities Skill Requirements Equipment Support Services Working Methods Outsourcing | Risk Assessment and Treatment (EMS QMS & ISMS) | Evaluation Process | Change Management Process | Improvement Process | Customer Feedback | Post Delivery Requirements | Final Approval Process | Record Retention |
| Business as usual project plan | Clearly define the project including reasons for the requirement to allow a strong understanding of end user expectations. | Understand and list the objectives to be achieved based on end user expectations | Set all resource needs including roles and responsibilities for each part of the project deliverables | Carry out a risk assessment using the methodology and criteria set out in the documented management system and record within the risk assessment and treatment register/plan. This needs to cover quality, environment and information security. Record the risk assessment and treatment and ensure methodology is applied as detailed in the current risk assessment process | Define how the project will be tested and evaluated including key stages for evaluation and the criteria to be used | Set out how changes are to be communicated, recorded and managed including a reassessment through appropriate stages of this process. | Set out the systems to be employed during and after the project to record and implement improvements for this and future projects. | Document how and when end user feedback will be recorded and actioned. | Set out work required following the successful delivery of the project including ongoing servicing and end user satisfaction level | Define how the project will be signed off including responsibilities and authorities | Records are retained within Ticketing system |